Process Document: Photo-to-Value Inventory App

Version 1.0 | Date: February 07, 2026

Goal: Build a mobile app that lets a user photograph an item, identify it, find comparable listings online, estimate a fair market value range, track what the user paid, and notify the user when market prices spike.

# 1. What you are building (in plain English)

User takes a photo of an object.

App predicts what it is (category + likely product/brand/model when possible).

App searches the internet/marketplaces for the same or similar item and pulls prices + listings.

App computes a recommended price range (low/typical/high) based on recent comps.

User saves the item into their inventory, adds what they paid, and organizes it by tags (room, type, etc.).

App monitors price signals and sends push notifications when meaningful spikes happen.

# 2. MVP scope (so you do not die building it)

## MVP: must-have features

Account/login (or device-only mode).

Camera capture + photo upload.

Basic object labeling (chair, lamp, handbag, etc.).

Marketplace search for comps (start with 1 source, eBay is a common first pick).

Value estimate range using sold comps or recent listings.

Inventory save with: photo, title, category, room, tags, what-you-paid, notes.

Filters and search inside your inventory.

Manual price refresh button (push alerts can wait until v2 if needed).

## V2: nice-to-have (after MVP works)

Multi-marketplace aggregation (eBay + Etsy + StockX + Poshmark + Facebook Marketplace, etc.).

Automatic push notifications for spikes.

Better matching (brand/model extraction from text, logos, barcodes).

Background monitoring schedule and watchlists.

Receipts and warranty storage.

Sharing/export to CSV, insurance reports, or estate inventory.

# 3. Key technical decisions (recommended defaults)

## Mobile app framework

Option A: React Native (fast iteration, huge ecosystem).

Option B: Flutter (great UI, strong performance).

Option C: Native iOS + Android (best polish, slowest and priciest).

Recommendation: React Native or Flutter for v1.

## Backend + database

Backend API: Node.js (TypeScript) or Python (FastAPI).

Database: Postgres (cloud hosted).

File storage for photos: object storage (S3-like).

Push notifications: Firebase Cloud Messaging (Android) + APNs (iOS) via Firebase or a provider.

## Core integrations

Image understanding: object/label detection (general) + optional product matching (advanced).

Market data: marketplace APIs where possible (avoid scraping for reliability and ToS risk).

Pricing engine: your own logic that consumes comps and outputs ranges + confidence.

# 4. System architecture (high level)

Suggested architecture:

Mobile app

Backend API (auth, item management, search orchestration)

Vision service (3rd party API or your own model)

Market data connectors (eBay, etc.)

Pricing engine (compute ranges, store time series)

Database + photo storage

Scheduler/worker (refresh comps, detect spikes)

Push notification service

# 5. Data model (minimum)

| Entity | Key fields | Why it exists |
| --- | --- | --- |
| User | id, email/phone, settings, notification tokens | Accounts and preferences |
| Item | id, user_id, title, category, room, tags[], photos[], notes | Your inventory record |
| PurchaseInfo | item_id, purchase_price, purchase_date, source, tax/shipping | Profit/loss analysis |
| MatchResult | item_id, source, query, matched_title, confidence, url | Traceability for matching |
| Listing | item_id, source, listing_id, url, price, currency, condition, sold?, date | Comparable evidence |
| PriceSnapshot | item_id, date, p25, p50, p75, sample_size, confidence | Time series for spikes |
| AlertRule | item_id, threshold_pct, threshold_abs, cooldown_days | When to notify the user |

# 6. How identification + matching should work

## Stage 1: Recognize category

Use a vision API to get labels (e.g., 'handbag', 'lamp', 'sneakers').

If confidence is low, ask the user to pick from 3-5 suggested categories.

## Stage 2: Build a search query

Extract text from the image when useful (logos, tags, model numbers, barcodes).

Combine: category + detected brand + user edits + color/material keywords.

Send that query to marketplace search APIs.

## Stage 3: Re-rank results (find the closest comps)

Use text similarity on titles (brand/model).

Use image similarity when available (some platforms provide it, or you can embed images and compare).

Filter by condition (new/used), size, and key attributes.

# 7. Pricing engine (simple, robust, and explainable)

A clean v1 approach: compute a range from comparable listings with outlier control.

Collect comps: ideally sold listings, otherwise active listings with a lower confidence flag.

Normalize prices: currency conversion, shipping if available, condition adjustments if you can.

Drop obvious outliers: remove top/bottom 5-10% or use IQR filtering.

Compute percentiles: p25 (low), p50 (typical), p75 (high).

Confidence score: based on sample size, match confidence, and recency.

Profit/loss: compare user-entered purchase price vs the estimated p50 (or their chosen target price).

# 8. Spike detection + push notifications

Store a daily (or weekly) PriceSnapshot per item.

Spike rule examples:

- Percent jump: p50 increased by >= 20% vs 14-day moving average.

- Absolute jump: p50 increased by >= $50.

- Volume gate: sample_size >= N to avoid noisy alerts.

Cooldown: do not alert again for X days unless a bigger spike occurs.

# 9. Step-by-step build plan

## Phase 0: Validate quickly (1-3 days)

Write a 1-page PRD: target user, top 3 use cases, success metric.

Mock the flow in Figma (5-8 screens).

Prototype the hardest part first: upload photo -> get labels -> run an eBay search -> display results.

## Phase 1: Build the MVP (2-6 weeks depending on speed)

Set up repo + CI, pick React Native or Flutter.

Create backend skeleton (auth, items CRUD, photo upload).

Integrate vision labeling API and return top labels.

Implement marketplace connector #1 (search, parse results).

Create pricing engine v1 (percentiles + outlier filtering).

Inventory UI: save item, edit fields, filter/search.

Basic analytics + error logging.

## Phase 2: Make it real (hardening)

Performance: cache results, paginate listings, background jobs.

Security: secure photo URLs, rate limits, input validation.

Quality: test suite, edge-case handling, retries for API timeouts.

App store prep: screenshots, privacy labels, terms, support email.

## Phase 3: Add spikes + alerts (v2)

Add scheduler/worker for periodic refresh.

Store PriceSnapshots and compute moving averages.

Push notification pipeline + alert rules UI.

User controls: mute alerts, set thresholds, item watchlists.

# 10. Stuff people forget (but will bite you)

Legal/ToS: scraping is fragile and may violate terms, prefer official APIs.

Rate limits and cost: vision + marketplace calls can get expensive, add caching and quotas.

Privacy: users may photograph personal data in the background, provide guidance and secure storage.

Bad matches: always let the user edit the item title/category and choose the best match.

Condition matters a lot: new vs used vs refurbished can swing price dramatically.

Regional pricing: comps differ by country and shipping availability.

Explainability: show the comps you used so the user trusts the estimate.

# 11. Recommended first implementation choices

Start with one marketplace API (eBay) for comps.

Use general label detection first, then add OCR/logo/barcode later.

Store only what you need, keep the data model simple.

Defer background monitoring until after matching + pricing is accurate.

# 12. Launch checklist

Privacy policy + terms of service.

App store metadata + screenshots.

Crash reporting + monitoring.

Abuse protection (rate limits, bot prevention).

Backup and data export plan.

Support workflow (contact form, FAQ).