PrAperty Process Document

Complete Development Reference

Version 4.0 | February 21, 2026 | Session Continuity Doc

# 1. Project Overview

App Name: PrAperty (stylized as PrAperty with umlaut)

Tagline: E-Trade for your stuff. Track, value, and manage your personal inventory.

URL: https://praperty.vercel.app

Stack: Next.js 14 (App Router), TypeScript, Tailwind CSS, Zustand, Supabase, Vercel

User: Kitty (kittyisrando@gmail.com)

Repo Path: /Users/KittensCloud/Documents/No Code Projects/praperty/praperty-next

Mobile-first portfolio tracker for personal belongings. Users add items, track values over time, see market movers (items gaining/losing value), discover similar items sold, get alerts, and research pricing.

# 2. Current Status Summary

As of February 21, 2026, late evening. Multiple sessions of debugging across conversation compactions.

| Issue | Status | Details |
| --- | --- | --- |
| Auth session not persisting | BLOCKED | User gets kicked to login on every page refresh. Multiple fix attempts deployed but old cached JS still being served by Vercel CDN. Cannot verify if fixes work until cache issue resolved. |
| Vercel CDN stale cache | BLOCKED | Console shows 'Auth init took too long' which does NOT match ANY current code. Proves old compiled JS is cached. generateBuildId with timestamp added to next.config.js but not yet pushed (git lock file). v2.4.0 version stamps added for verification. |
| Market Movers not visible | BLOCKED | Debug logging added. Cannot verify until auth works and new code is served. Demo mode implemented for 0-item state. |
| Similar Items Sold not visible | BLOCKED | Same as Market Movers. Debug logging added. Demo mode implemented. |
| AbortError on auth calls | RESOLVED | Caused by withTimeout wrapper conflicting with Supabase v2 navigator.locks. Fixed by removing ALL withTimeout usage. |
| Manifest.json 404 | RESOLVED | Removed manifest reference from layout.tsx. Confirmed fixed in incognito (no 404). |
| Items not persisting | RESOLVED | Added syncItem() call in add-item-screen after addItem(). Changed uuid() to numeric for bigint compatibility. |
| Git lock files | RECURRING | index.lock and HEAD.lock keep appearing in /praperty/.git/. Likely GitHub Desktop. Must rm -f manually each time. Claude VM cannot delete (Operation not permitted on mounted filesystem). |

# 3. Git Commit History (most recent first)

84494cf  Switch to @supabase/ssr createBrowserClient + backup getSession v2.3.0

9c55c40  Debug logging + auth fix + manifest fix

ff62424  Fix auth session not persisting across page refreshes

a026b96  Fix items persistence: sync to Supabase on add, fix bigint ID, resilient profile loading, demo mode

a178b5a  Add demo mode: Market Movers + Similar Items Sold show sample data with 0 items

0c41d9e  Add demo mode: Market Movers + Similar Items Sold show sample data with 0 items

31c6830  Fix caching: add manifest, kill service workers, add auth timeout + version stamp

883a006  Make Market Movers and Similar Items Sold always visible with fallback data

0498c23  Fix INITIAL_SESSION handling, selector pattern, cache headers

ace92cd  Fix auth stuck on signing in: single source of truth architecture

UNCOMMITTED CHANGES (staged, blocked by git lock file):

- next.config.js: Added generateBuildId with timestamp for cache busting

- auth-store.ts: Added module-level console.log v2.4.0 MODULE LOADED

- auth-screen.tsx: Version stamp bumped to v2.4.0-feb21

- page.tsx: Version stamp bumped to v2.4.0-feb21

# 4. Complete File Reference

Every file that has been modified across all sessions, with current state and purpose.

## 4.1 src/lib/supabase.ts

Purpose: Supabase client singleton. Root cause of auth persistence failure.

Current approach: Uses @supabase/ssr createBrowserClient (officially recommended for Next.js). Handles localStorage persistence in browser, avoids SSR issues.

Evolution: createClient (no storage) -> createClient (explicit localStorage) -> createBrowserClient from @supabase/ssr

import { createBrowserClient } from "@supabase/ssr"

import type { Database } from "@/types/database"

const supabaseUrl = process.env.NEXT_PUBLIC_SUPABASE_URL!

const supabaseAnonKey = process.env.NEXT_PUBLIC_SUPABASE_ANON_KEY!

export const supabase = createBrowserClient<Database>(supabaseUrl, supabaseAnonKey)

## 4.2 src/stores/auth-store.ts

Purpose: Auth state management. Single source of truth for user/session/profile.

Key design decisions:

- Module-level console.log fires on load to prove version is running

- initialize() uses onAuthStateChange with INITIAL_SESSION event as primary mechanism

- 2-second backup: if onAuthStateChange hasn't resolved, calls getSession() directly

- NO withTimeout wrappers anywhere (caused AbortError with Supabase v2 navigator.locks)

- Zustand selector pattern: useAuthStore(s => s.user) prevents re-render storms

- fallbackProfile() creates temporary profile from User email while real profile loads

- loadProfile() queries Supabase profiles table, falls back to authUserId if not found

- Debug logging with [auth] prefix throughout for console verification

Current version: v2.4.0 (module-level log) / v2.3 (internal logs)

Full file is 211 lines. Key functions: initialize(), loadProfile(), signIn(), signUp(), signOut()

## 4.3 src/app/page.tsx

Purpose: Entry point. Controls auth init, safety timeout, and loading/auth/app rendering.

Key logic:

- useEffect calls initialize() once via getState() (not subscribing to store)

- 10-second safety timer: if loading still true, forces loading=false with [page] prefix log

- Second useEffect loads items when profileId becomes available

- Version stamp v2.4.0-feb21 visible on loading screen

## 4.4 src/app/layout.tsx

Purpose: Root layout. Previously had manifest.json reference (404) and SW clearing script. Both removed.

Clean layout now: just html/body/main wrapper with max-w-md and h-screen-safe. No manifest, no service worker code.

## 4.5 src/components/screens/home-screen.tsx

Purpose: Home dashboard with stats, Market Movers, Similar Items Sold, Recent Items.

Key features:

- getMarketMovers(): tries real price history first, falls back to value-based ranking with deterministic daily change

- getSimilarSold(): matches user items by category/brand to SIMILAR_PRODUCTS database, generates sale prices

- Demo mode: DEMO_MOVERS and DEMO_SIMILAR_SOLD arrays shown when user has 0 items

- Debug logging: [movers] and [home] prefixed console.logs for diagnosing render issues

- Both sections render conditionally: {movers.length > 0 && ...} and {similarSold.length > 0 && ...}

## 4.6 src/components/auth-screen.tsx

Purpose: Sign in/up/forgot password form. Has version stamp for deployment verification.

- Version stamp: v2.4.0-feb21 (visible at bottom of login screen)

- 12-second processing timeout: if sign-in stuck, forces processing=false with error

- Modes: signin, signup, forgot. Magic link and password reset supported.

## 4.7 src/stores/items-store.ts

Purpose: Items + watchlist state management. Loads from Supabase, handles CRUD, eBay comps, community comps.

- loadAll(profileId): queries items and watchlist by user_id, maps DB rows to Item/WatchlistItem types

- syncItem(): upserts single item to Supabase with JSON.stringify for photos/comps/priceHistory

- mapRowToItem(): converts DB snake_case columns to camelCase Item interface

- Debug logging with [items] prefix for loadAll results

## 4.8 src/components/screens/add-item-screen.tsx

Purpose: Add item form. Calls addItem() then syncItem() for persistence.

Key change from prior session: after addItem() (local state), immediately calls syncItem(newItem, profileId) to persist to Supabase.

## 4.9 src/lib/utils.ts

Purpose: Utility functions: fmt(), fmtFull(), getGreeting(), uuid(), CATEGORIES.

Key change: uuid() switched from crypto.randomUUID() to Date.now() + random 4 digits for bigint compatibility with Supabase items.id column.

## 4.10 next.config.js

Purpose: Next.js configuration. Cache-busting headers and unique build IDs.

- generateBuildId: returns build-{timestamp} so every deploy gets unique chunk hashes

- Headers: Cache-Control no-cache/no-store/must-revalidate on all paths

# 5. Supabase Database

## 5.1 Tables and Schema

### profiles table

id           uuid  (PK)

auth_user_id uuid  (FK to auth.users, unique)

name         text

email        text

created_at   timestamptz

last_login_at timestamptz

### items table

id              bigint  (PK) -- generated as Date.now() + 4 random digits

user_id         uuid    (FK, matches profiles.id OR auth_user_id)

name            text

brand           text

model           text

category        text

condition       text

cost            numeric

asking          numeric

value           numeric

earnings        numeric

emoji           text

notes           text

date_purchased  date

date_sold       date

sold_platform   text

photos          jsonb   (array of base64 strings)

comps           jsonb   (array of {title, price, url, source, date, condition})

price_history   jsonb   (array of {date, value})

created_at      timestamptz

updated_at      timestamptz

### watchlist table

id              text  (PK)

user_id         uuid

name            text

category        text

emoji           text

brand           text

model           text

target_price    numeric

last_known_price numeric

price_history   jsonb

added_at        text

linked_item_id  text

created_at      timestamptz

## 5.2 RLS Policies

- items_select: allows any authenticated user (for community comps/research)

- profiles_select: restricted to auth_user_id = auth.uid()

- items insert/update/delete: user_id = auth.uid() or user_id matches profile

## 5.3 Current Data

Profile: id=31de6293-8bd6-490e-b35b-ff1fcabf79d8, auth_user_id=same, name=Kitty, email=kittyisrando@gmail.com

Items: 12+ items including Jordan 1 ($500), LV Neverfull ($1420), Le Creuset ($280), Bonsai ($30 sold), AirPods ($150 sold), etc.

# 6. Key Dependencies

@supabase/ssr        ^0.5.2   (createBrowserClient for Next.js)

@supabase/supabase-js ^2.47.12 (installed: v2.95.3, supports INITIAL_SESSION)

next                 14.2.21  (App Router)

react                ^18.3.1

zustand              ^5.0.2   (state management)

lucide-react         ^0.468.0 (icons)

@yudiel/react-qr-scanner ^2.5.1 (barcode scanning)

tailwindcss          ^3.4.17

typescript           ^5.7.3

# 7. All Errors Encountered and Fixes

## 7.1 AbortError: signal is aborted without reason

Symptom: Every auth call (signIn, signUp, getSession) threw AbortError in console.

Root cause: withTimeout helper wrapped Supabase promises in Promise.race with AbortController. Supabase v2 uses navigator.locks internally; the abort signal from the race conflicted.

Fix: Removed ALL withTimeout usage from auth-store.ts. Direct await on Supabase calls.

Status: RESOLVED

## 7.2 Auth session not persisting across refreshes

Symptom: User logs in successfully, but refreshing the page kicks back to login screen.

Root cause (suspected): Original createClient had no storage config. In Next.js SSR, localStorage is undefined on server, causing fallback to in-memory storage (lost on refresh).

Fix attempts:

- Added explicit window.localStorage storage config to createClient

- Restructured initialize() to use onAuthStateChange INITIAL_SESSION as primary

- Switched to @supabase/ssr createBrowserClient (handles SSR/browser context automatically)

- Added 2-second backup getSession() call if onAuthStateChange is slow

Status: BLOCKED. Cannot verify because Vercel CDN serves old cached JS. Console shows error message that does not exist in any current source file.

## 7.3 Vercel CDN serving stale JavaScript

Symptom: Console shows 'Auth init took too long, forcing loading=false' which does NOT match any current code. Current code says '[page] Safety timeout: forcing loading=false after 10s'. Even incognito serves old code.

Evidence: Incognito does NOT show manifest.json 404 (layout.tsx fix deployed), but DOES show old auth error text. This means some changes deploy but not all, or chunk-level CDN caching.

Fix attempts:

- Cache-Control: no-cache, no-store headers on all paths (in next.config.js)

- Tried ?v=2 query parameter on URL (did not help)

- Added generateBuildId with timestamp to force unique chunk hashes (staged, not pushed due to git lock)

- Added v2.4.0-feb21 version stamps for visual verification (staged, not pushed)

Status: BLOCKED by git lock file. Once pushed, check deployment-specific URL (not production URL) to bypass CDN.

## 7.4 Git lock files keep appearing

Symptom: fatal: Unable to create .git/index.lock: File exists. Also HEAD.lock.

Root cause: Another git process (likely GitHub Desktop) running on the same repo.

Fix: rm -f the lock files. Must be done on user's machine since Claude VM gets 'Operation not permitted' on mounted filesystem.

Command:

rm -f "/Users/KittensCloud/Documents/No Code Projects/praperty/.git/index.lock"

rm -f "/Users/KittensCloud/Documents/No Code Projects/praperty/.git/HEAD.lock"

Prevention: Close GitHub Desktop before working with git in terminal.

## 7.5 TypeScript errors with Supabase query results

Symptom: Property 'id' does not exist on type 'never' when accessing query results.

Fix: Added explicit type cast: const data = result.data as { id: string; name: string; ... } | null

## 7.6 Manifest.json 404 in console

Symptom: Console showed 404 for manifest.json on every page load.

Fix: Removed manifest: '/manifest.json' from layout.tsx metadata export.

Status: RESOLVED. Confirmed in incognito (no 404).

# 8. Immediate Next Steps (Priority Order)

## Step 1: Push pending changes

Clear git lock file, then push. Command for user to run:

rm -f "/Users/KittensCloud/Documents/No Code Projects/praperty/.git/index.lock" \

"/Users/KittensCloud/Documents/No Code Projects/praperty/.git/HEAD.lock"

Then Claude will run: git add + commit + push the 4 staged files (next.config.js, auth-store.ts, auth-screen.tsx, page.tsx).

## Step 2: Verify new code is running

After Vercel build completes:

- Check Vercel dashboard for the deployment-specific URL (e.g. praperty-xxxxx.vercel.app)

- Open that URL in incognito (bypasses production CDN cache)

- Look for 'v2.4.0-feb21' text on the loading or login screen

- Open console (All Levels, not Default), look for '[auth-store] v2.4.0 MODULE LOADED'

## Step 3: Debug auth if v2.4.0 confirmed running

Once v2.4.0 is confirmed in production, console should show one of:

- [auth] INITIAL_SESSION: restoring kittyisrando@gmail.com (session restored, auth works!)

- [auth] INITIAL_SESSION: no session (localStorage empty, need to re-login)

- [auth] backup: found session (onAuthStateChange was slow, backup worked)

- [page] Safety timeout (nothing worked in 10s, something fundamentally wrong)

## Step 4: Debug Market Movers once auth works

Console should show [movers] and [home] logs. Check: are items loading? Is getMarketMovers returning data? Are demo arrays showing for 0 items?

# 9. Architecture Notes

## 9.1 Auth Flow

page.tsx useEffect -> auth-store.initialize() (once)

-> supabase.auth.onAuthStateChange() registered

-> INITIAL_SESSION event fires:

- Has session? Set user/session/profile, loading=false

- No session? Set loading=false (shows AuthScreen)

-> 2s backup: if loading still true, try getSession() directly

-> 10s safety: if loading STILL true, force loading=false

After auth: page.tsx second useEffect triggers loadAll(profileId)

-> items-store loads items + watchlist from Supabase

-> HomeScreen renders with items data

## 9.2 State Management

- Zustand stores: auth-store (auth/profile), items-store (items/watchlist/comps)

- Selector pattern: useAuthStore(s => s.user) instead of useAuthStore() to prevent re-renders

- getState() for imperative calls (initialize, loadAll) to avoid subscription overhead

## 9.3 TypeScript Types

src/types/index.ts defines: Profile, Item, Comp, EbayListing, ResearchData, PriceSnapshot, WatchlistItem, Alert, AlertType, AlertCategory, Screen, AuthMode

src/types/database.ts: Supabase-generated Database type for type-safe queries

# 10. Deployment Configuration

Platform: Vercel (auto-deploy from GitHub on push to main)

Root Directory: praperty-next (check this in Vercel dashboard if builds seem wrong)

Build Command: next build (default)

Environment Variables: NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY (set in Vercel dashboard)

Domain: praperty.vercel.app

Each deployment gets a unique URL like praperty-xxxxx.vercel.app that bypasses production CDN caching. Use this for testing if production URL serves stale content.

# 11. Known Quirks and Gotchas

- Git lock files: Close GitHub Desktop before using terminal git. Lock files are in parent /praperty/.git/, not /praperty-next/.git/.

- Supabase items.id is bigint: Don't use crypto.randomUUID(). Use numeric IDs (Date.now() + random).

- Supabase v2 uses navigator.locks: Never wrap Supabase calls in Promise.race or AbortController.

- Console 'Default levels' hides console.log: Switch to 'All levels' in Chrome DevTools to see debug logs.

- Vercel CDN can serve stale JS: Use deployment-specific URLs for testing, not the production domain.

- Claude VM cannot delete files on mounted filesystem: User must run rm commands on their machine.

- Profile ID quirk: profiles.id and auth_user_id happen to be the same UUID for this user, but the code handles them as potentially different.

- Conversation compaction: Claude sessions compress history, losing details. This process doc exists to prevent information loss.