PrÄperty Process Document

Complete Development Reference

Version 5.0 | February 21, 2026 | Session Continuity Doc

# 1. Project Overview

App Name: PrÄperty (stylized with umlaut)

Tagline: E-Trade for your stuff. Track, value, and manage your personal inventory.

URL: https://praperty.vercel.app

Stack: Next.js 14 (App Router), TypeScript, Tailwind CSS, Zustand, Supabase, Vercel

User: Kitty (kittyisrando@gmail.com)

Repo: github.com/dreamykitten888-cloud/item2value | /Users/KittensCloud/Documents/No Code Projects/praperty/praperty-next

Mobile-first portfolio tracker for personal belongings. Users add items, track values over time, see market movers, discover similar items sold, get alerts, research pricing, and maintain a watchlist of items they want to track but don't own.

# 2. Current Status Summary

As of February 21, 2026, late night. App is WORKING in production including on mobile. Auth persists, items load, all major features functional.

| Issue | Status | Details |
| --- | --- | --- |
| Auth session persisting | RESOLVED | Switched to @supabase/ssr createBrowserClient. Session restores via INITIAL_SESSION event. Works on desktop and mobile. |
| Vercel stale cache | RESOLVED | ROOT CAUSE: Builds were FAILING due to TypeScript error in scan-screen.tsx (audio prop). Vercel silently served last successful build. Fix: removed invalid audio prop. |
| Market Movers | RESOLVED | Shows real price changes or deterministic fallback. Demo mode for 0 items. |
| Similar Items Sold | RESOLVED | Matches user items by category/brand. Demo mode for 0 items. |
| Info icons on stats | RESOLVED | Added small (i) circles on stat cards with tooltip popups on tap/hover. |
| Portfolio/Watchlist preview | RESOLVED | Slim top-5 preview on home screen. Empty state CTA. Full management in Watchlist tab. |
| White-on-white inputs | RESOLVED | Added color-scheme: dark to html + inputs. iOS autofill override in globals.css. |
| Smart auto-fill on add item | NEW | Product knowledge base (product-db.ts) with 100+ brands. Auto-fills brand, model, category, emoji when typing item name. Suggestion dropdown. TypeScript passes, not yet deployed. |
| Runtime crash: startsWith | RESOLVED | Supabase bigint IDs arrive as numbers. Fixed with String(id).startsWith(). |
| Git lock files | RESOLVED | Recurring issue. Close GitHub Desktop before terminal git. rm -f lock files if stuck. |
| Git push 403 from VM | RESOLVED | VM proxy blocks push. User pushes from their own terminal. |

# 3. Git Commit History (most recent first)

08cc6d2 Fix input visibility on mobile + slim portfolio preview

2da1307 Add info icons to stat cards with tooltips

1fb35ae Fix crash: String(id) for bigint startsWith check

7f4726a Fix build: remove invalid audio prop from Scanner component

8e4ade8 Force cache bust: unique buildId + v2.4.0 version stamps

84494cf Switch to @supabase/ssr createBrowserClient + backup getSession v2.3.0

9c55c40 Debug logging + auth fix + manifest fix

ff62424 Fix auth session not persisting across page refreshes

a026b96 Fix items persistence: sync to Supabase on add, fix bigint ID, demo mode

a178b5a Add demo mode: Market Movers + Similar Items Sold

883a006 Make Market Movers and Similar Items Sold always visible

0498c23 Fix INITIAL_SESSION handling, selector pattern, cache headers

ace92cd Fix auth stuck on signing in: single source of truth architecture

UNCOMMITTED (ready to push):

• product-db.ts: Smart auto-fill product knowledge base (100+ brands)

• add-item-screen.tsx: Auto-fill wired up with suggestion dropdown

# 4. Complete File Reference

## 4.1 src/lib/supabase.ts

Supabase client singleton. Uses @supabase/ssr createBrowserClient (officially recommended for Next.js). Handles localStorage persistence automatically.

## 4.2 src/stores/auth-store.ts

Auth state management. 212 lines. Module-level v2.4.0 log proves code version on import.

• initialize() uses onAuthStateChange with INITIAL_SESSION event

• 2-second backup getSession() if onAuthStateChange slow

• NO withTimeout wrappers (caused AbortError with navigator.locks)

• Zustand selector pattern prevents re-render storms

• Key functions: initialize(), loadProfile(), signIn(), signUp(), signOut()

## 4.3 src/app/page.tsx

Entry point. Version stamp v2.4.0-feb21. 10s safety timer. Two useEffects: auth init + item loading on profileId.

## 4.4 src/app/layout.tsx

Root layout. html tag has style={{ colorScheme: 'dark' }} for proper dark mode on iOS. Clean wrapper with max-w-md and h-screen-safe.

## 4.5 src/app/globals.css

Global styles. Key additions this session:

• color-scheme: dark on html and all inputs/selects/textareas

• -webkit-autofill overrides: dark background (#0d0d14) + white text

• form-input class with focus states and placeholder styling

## 4.6 src/components/screens/home-screen.tsx

Home dashboard. ~470 lines. Most heavily modified file this session.

• Stats grid with info icon tooltips (peer-hover/peer-active CSS)

• Market Movers: horizontal scroll cards with price change indicators

• Similar Items Sold: category/brand matching with demo fallback

• Discover CTA button

• Recent Items list

• Portfolio/Watchlist preview: top 5 by biggest gain, empty state CTA, 'View All' link to watchlist tab

• String(m.id).startsWith() fix for bigint IDs

## 4.7 src/components/screens/add-item-screen.tsx

Add item form. Converted from uncontrolled (refs) to controlled state for name/brand/model to support auto-fill.

• Smart auto-fill: typing item name triggers matchProduct() from product-db.ts

• Suggestion dropdown: shows matching brands as user types

• Sparkles icon + 'Auto-filled' badge flashes on match

• Brand, model, category, emoji all auto-populate

• Still calls syncItem() after addItem() for Supabase persistence

## 4.8 src/lib/product-db.ts (NEW)

Product knowledge base for smart auto-fill. ~190 lines.

• BRAND_DB: 100+ brands with category, emoji, and aliases

• Covers: sneakers, luxury fashion, streetwear, watches, electronics, jewelry, collectibles, instruments, furniture, automotive

• matchProduct(input): parses name, finds longest alias match, extracts model, returns brand/model/category/emoji/confidence

• getSuggestions(query): returns up to 6 matching brand names for dropdown

• Aliases sorted by length descending so 'onitsuka tiger' matches before generic words

## 4.9 src/components/screens/scan-screen.tsx

QR/barcode scanner. THE critical fix this session: removed 'audio: false' from components prop. This TypeScript error caused ALL Vercel builds to fail silently.

// Was: components={{ audio: false, torch: true }}

// Now: components={{ torch: true }}

## 4.10 src/components/auth-screen.tsx

Sign in/up/forgot password. Version stamp v2.4.0-feb21. 12-second processing timeout for stuck sign-in.

## 4.11 src/stores/items-store.ts

Items + watchlist state. loadAll(profileId) queries both tables. syncItem() upserts to Supabase. mapRowToItem() converts snake_case to camelCase.

## 4.12 src/lib/utils.ts

Utilities: fmt(), getGreeting(), uuid() (numeric for bigint), CATEGORIES, CONDITIONS, CATEGORY_EMOJIS.

## 4.13 next.config.js

generateBuildId with timestamp for cache busting. Cache-Control no-cache headers on all paths.

## 4.14 src/components/screens/watchlist-screen.tsx

Full watchlist management. Search, add new items, item cards with price/change display, remove button. This is the full management screen; home screen shows only a preview.

## 4.15 src/components/screens/discover-screen.tsx

Market price discovery. Search bar, trending items with edit mode, browse categories.

# 5. Supabase Database

## 5.1 Tables

profiles: id (uuid PK), auth_user_id (uuid, unique), name, email, created_at, last_login_at

items: id (bigint PK), user_id (uuid), name, brand, model, category, condition, cost, asking, value, earnings, emoji, notes, date_purchased, date_sold, sold_platform, photos (jsonb), comps (jsonb), price_history (jsonb), created_at, updated_at

watchlist: id (text PK), user_id (uuid), name, category, emoji, brand, model, target_price, last_known_price, price_history (jsonb), added_at, linked_item_id, created_at

## 5.2 RLS Policies

• items_select: any authenticated user (for community comps)

• profiles_select: auth_user_id = auth.uid()

• items insert/update/delete: user_id matches auth.uid() or profile

## 5.3 Current Data

Profile: id=31de6293-8bd6-490e-b35b-ff1fcabf79d8, name=Kitty, email=kittyisrando@gmail.com

Items: 12+ items including Jordan 1 ($500), LV Neverfull ($1420), Le Creuset ($280), etc.

# 6. Key Dependencies

@supabase/ssr ^0.5.2 (createBrowserClient for Next.js)

@supabase/supabase-js ^2.47.12 (installed v2.95.3)

next 14.2.21 (App Router)

react ^18.3.1

zustand ^5.0.2

lucide-react ^0.468.0

@yudiel/react-qr-scanner ^2.5.1

tailwindcss ^3.4.17

typescript ^5.7.3

# 7. All Errors Encountered and Fixes

## 7.1 BUILD FAILURE: audio prop on Scanner (THE BIG ONE)

Symptom: All Vercel deploys showed 'Error' but app kept working with old code.

Root cause: 'audio' does not exist in type IScannerComponents from @yudiel/react-qr-scanner. TypeScript error on line 205 of scan-screen.tsx.

Impact: EVERY Vercel build failed since this prop was introduced. Vercel silently served the last successful build, making all code changes appear 'cached'.

Fix: Removed audio: false, leaving just { torch: true }.

Lesson: ALWAYS run npm run build locally before pushing. Check Vercel dashboard for Error status on deploys.

## 7.2 AbortError on auth calls

Cause: withTimeout wrapper conflicted with Supabase v2 navigator.locks.

Fix: Removed ALL withTimeout usage. Direct await on Supabase calls.

## 7.3 Auth session not persisting

Cause: Original createClient had no storage config + builds were failing so fixes never deployed.

Fix: Switched to @supabase/ssr createBrowserClient + onAuthStateChange INITIAL_SESSION + backup getSession().

## 7.4 Runtime crash: e.id.startsWith not a function

Cause: Supabase bigint column returns numbers, not strings. .startsWith() doesn't exist on numbers.

Fix: String(m.id).startsWith('demo-')

## 7.5 White-on-white input text on mobile

Cause: No color-scheme: dark declaration. iOS Safari defaults to light scheme for inputs, injecting white backgrounds.

Fix: Added color-scheme: dark to html element and all inputs. Added -webkit-autofill override with dark bg + white text.

## 7.6 Git lock files (recurring)

Cause: GitHub Desktop holds locks on .git/index.lock and HEAD.lock.

Fix: rm -f the lock files. Close GitHub Desktop before terminal git.

rm -f "/Users/KittensCloud/Documents/No Code Projects/praperty/.git/index.lock"

rm -f "/Users/KittensCloud/Documents/No Code Projects/praperty/.git/HEAD.lock"

## 7.7 Git push 403 from Claude VM

Fix: User pushes from their own terminal. VM proxy blocks GitHub push.

# 8. Development Process (MANDATORY)

Established after the scan-screen build failure disaster. Follow every time.

Before every push:

• 1. Run: npm run build (catches TypeScript errors before Vercel)

• 2. If build fails: fix the error, rebuild

• 3. If build passes: git add, commit, push

• 4. After push: check Vercel dashboard for green checkmark (not Error)

• 5. After deploy: test on praperty.vercel.app (desktop + mobile)

Quick command:

cd praperty-next && npm run build && git add -A && git commit -m "message" && git push

If Vercel shows Error:

• Click the failed deployment to see build logs

• Find the TypeScript error (usually 'Type error:' line)

• Fix locally, rebuild, push again

• Vercel keeps serving last SUCCESSFUL build until a new one succeeds

# 9. Architecture Notes

## 9.1 Auth Flow

page.tsx useEffect -> auth-store.initialize() -> supabase.auth.onAuthStateChange() -> INITIAL_SESSION event fires -> has session? set user/profile, loading=false -> no session? loading=false (shows AuthScreen) -> 2s backup getSession() -> 10s safety force loading=false -> after auth: loadAll(profileId) -> items-store loads items + watchlist

## 9.2 State Management

• Zustand stores: auth-store (auth/profile), items-store (items/watchlist/comps)

• Selector pattern: useAuthStore(s => s.user) prevents re-renders

• getState() for imperative calls (initialize, loadAll)

## 9.3 Smart Auto-fill Flow

User types in item name -> handleNameChange() -> getSuggestions() shows dropdown -> matchProduct() finds longest alias match -> auto-fills brand, model, category, emoji -> user can override any field manually

## 9.4 Home Screen Sections (top to bottom)

• Header with greeting + avatar

• Stats grid (4 cards with info icon tooltips)

• Action buttons: Scan Item + Add Manually

• Market Movers (horizontal scroll, demo mode for 0 items)

• Similar Items Sold (horizontal scroll, category/brand matching)

• Discover Market Prices CTA

• Recent Items list

• Portfolio/Watchlist preview (top 5 by biggest change, or empty state CTA)

# 10. Deployment Configuration

Platform: Vercel (auto-deploy from GitHub on push to main)

Root Directory: praperty-next

Build Command: next build

Env Vars: NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY

Domain: praperty.vercel.app

Each deployment gets a unique URL (praperty-xxxxx.vercel.app) that bypasses CDN cache.

# 11. Known Quirks and Gotchas

• Git lock files: Close GitHub Desktop before terminal git. Locks are in parent /praperty/.git/, not /praperty-next/.git/.

• Supabase items.id is bigint: Use numeric IDs (Date.now() + random). Use String(id) for string methods.

• Supabase v2 uses navigator.locks: Never wrap calls in Promise.race or AbortController.

• Console 'Default levels' hides console.log: Switch to 'All levels' in Chrome DevTools.

• Vercel CDN can serve stale JS: Check dashboard for Error status. Use deployment-specific URLs.

• Claude VM cannot delete mounted files or push to GitHub: User must run these commands.

• Profile ID quirk: profiles.id and auth_user_id happen to be same UUID but code handles them separately.

• Conversation compaction: Claude sessions compress history. This doc prevents information loss.

• npm run build timeout on VM: Use npx tsc --noEmit for fast TypeScript check when full build is too slow.

• iOS inputs need color-scheme: dark: Without it, Safari injects light backgrounds on focus/autofill.

# 12. Pending / Next Steps

• Push smart auto-fill (product-db.ts + updated add-item-screen.tsx): npm run build && git add -A && git commit && git push

• Test auto-fill on live site: type 'Onitsuka 66 Kill Bill' and verify brand/model/category/emoji auto-populate

• Watchlist + Discover screens could also benefit from product-db suggestions (future enhancement)

• The watchlist 'Add to Watchlist' input could use the same matchProduct() auto-fill

• Consider adding more brands to product-db.ts as users request them

• Price history tracking: currently items only have initial price point, need mechanism for periodic price updates